Milestone 1

Finish Customizer.

Deadline to Finish working on existing model today. If it is not possible to fix it by today May 1, 2016 then start working on a brand new model from scratch and upload the fabrics on 40 models and add contrast option on the outside the sleeves and inside the placket. Also would need the back of the model. Need 1 extra collar designed which is the button down collar and implemented on all the fabrics.

Milestone 2

Shopping Cart.

Need to create a brand new custom shopping cart with most of the requirements mentioned to you in the document. Also need the flow of the website to be seamless from one step to another.

Milestone 3

Gift Card Module

Need to create a gift card module which would help generate specific codes for each gift card and help me as an admin to verify how many gift cards were created and sold. Also I would like the functionality of the option of generating gift cards in the admin panel. Also there should be the option of the customer entering the gift card option during the checkout process.

Milestone 4

Coupon Module

Have the ability of the coupon generating in the backhand panel for whatever % I want on any product or a number of products. Also I should be able to generate coupon codes in the backhand in order for me to use it for advertisement.

Milestone 5

Measurement Option in Sign Up

So when the customer decides to create an account he should have an optional option of saving his measurement options so when next time he comes in he doesn’t have to enter them again he can just sign in and order the shirt.

Milestone 6

Mailchimp/SSL

Implement mail chimp option on the website so customers can sign up for newsletters and get the updates. Also implement SSL certificate onto the website.